## Slide 1: Monthly Report
“AWS ADAPTIVE & MODULAR DESIGN”
By
Tobias Newman Muhanguzi
(MPSE)
DEVELOPING A MODULAR AND ADAPTIVE POWER ELECTRONICS SYSTEM FOR ENERGY CONSTRAINED AUTOMATIC WEATHER STATIONS
Supervisors
Dr. Roseline Akol Dr. Mary Nsabagwa
07/11/2025

## Slide 2: Design Approach
Sensor Subsystem
Power Subsystem
Communication Subsystem
Sensor Nodes
Converters
Battery
Battery Charger
GSM, LoRa, WiFi, & BLE
    Modularity
    Micro Energy Harvesting, Storage & Adaptive Management
  Hybrid communication and Protocol switching
    Adaptability

## Slide 3: System Block Diagram
Gateway Board
Microcontroller
Sensor Nodes
DC – DC
Converter
LDO
GSM + LoRa
Modules
Solar Panel
Battery
Charger
Internet
Repository
SD
RTC
Battery
Logic Level
Shifter

## Slide 4: Research progress
Presented concept
Presented Proposal
Preparing for Proposal Report submission
Sorting APA referencing

## Slide 5
Reviewed the previous designs
(gen.1 to 3)
Developed System Design Block Diagram
(As shown below)
Developed the first draft of schematic diagrams
(Had 3 boards)
Reduced the 3 boards to 2 boards
(As shown below)
AWS Project progress

## Slide 6: GW Design Block Diagram

## Slide 7: Power Block diagram
MUX
DC Input
Solar Panel
BMS
5V
LDO
MPPT
Gateway Power Input

## Slide 8: 3D diagrams (FV)

## Slide 9: 3D diagrams (BV)

## Slide 10: Proposed Design Modifications
Using molex connectors to enable water-proof container, this will mean substituting Available sensor connectors with molex connectors, eg. The rain gauge RJ-11…
For metallic container, ESP32 WROOM-U2 Will be substituted with ESP32-WROOM-32U

## Slide 11: Pending Tasks
The prototype BOM of both boards will be available by (Thursday next week).
Prototyping to improve the design before printing the boards.
Hardware prototyping will be done starting 7th December. (This will take about 2 week.)
The two boards will be ready for printing by January
System assembly will be done the same month

## Slide 12: Thank You