PROGRESS REPORT

DEVELOPING A MODULAR AND ADAPTIVE POWER ELECTRONICS SYSTEM FOR ENERGY CONSTRAINED AUTOMATIC WEATHER STATIONS
By

Tobias Newman Muhanguzi

(BTE., KyU)

2024/HD08/23083U

Supervisors

Dr. Roseline Akol

Dr. Mary Nsabagwa

15th October 2025

# Introduction

This report details tasks done from the month of September 2025. All schematic diagrams of the different sub-systems of the proposed AWS were developed. Block diagrams of the different sub-systems are shown below in figures 1 and 2 to describe the system breakdown.

Sensor Subsystem

Power Subsystem

Communication Subsystem

Sensor Nodes

Converters

Battery

Battery Charger

GSM, LoRa, Wi-Fi, & BLE

Figure 1. AWS sub-systems

Gateway Board

Microcontroller

Sensor Nodes

DC – DC

Converter

LDO

GSM + LoRa

Modules

Solar Panel

Battery

Charger

Internet

Repository

SD

RTC

Battery

Logic Level

Shifter

Figure 2. Detailed AWS sub-systems

# Completed Tasks

- Developed sample schematic diagrams for all the sub-systems

- Reviewed all the previous designs, and literature

- Identified system requirements for the proposed design including hardware and simulation tools as in table 1 below

| S/N | Category | Tools/Software | Purpose |
| --- | --- | --- | --- |
| 1 | Simulation | Altium Power Analyzer (PDN), ngSpice (Circuit Simulator) | Power electronics simulation |
| 2 | Design | KiCAD (intermediate) and Altium (Advanced) | PCB design |
| 3 | Programming | ESP-IDF, Arduino IDE | Firmware development |
| 4 | Adaptive controller | MATLAB | Adaptability Algorithm |
| 5 | Hardware assembling | ESP32-S3 (MCU), BSS138 (Logic Level Shifter), INA219, GSM, LoRa modules, Environmental Sensors, 12 V/100W Solar panel, Power converters, Lithium batteries | PSU, Sensor and communication subsystem development |
| 6 | Storage & Logging | SD card, and RTC modules | Data logging and timestamping |

Table 1. List of development tools and requirements

# Pending Tasks

- Converting the different individual schematic diagrams into PCB and 3D diagrams

- Power analysis, logic voltage level integration, panel sizing and converter ratings

- Determining the dimensions and sizes of the boards,  and stacking

- Determining connectors and container finishing

- Firmware and Algorithm development

# Forecasting of Tasks

Table 2. Projected activities and Tasks

| Month | Task | Deliverable |
| --- | --- | --- |
| October | Converting Schematic designs to PCB, and 3D model for Gateway and Power module | Gateway and Power module design ready for printing |
| November | Converting Schematic designs to PCB, and 3D for the sensor subsystem | Sensor board ready for printing |
| December | System prototype assembling, Testing of Firmware, and Adaptive design, Container design | System Firmware, Deployable AWS system |