Pending work for December (AWS)

Week 1 December ---BOM for prototyping

Week 2 December

- Revising the Gateway design to include ESP WROOM 32U with external antenna connection

- Remote power monitoring IC on Power board

- One mounting hole for Static strap connection

- Including FTDI for programming GSM

- Incorporating a heat sink in the design

Week 3 December

- Prototyping (Scheduled if components are available by this time)

- Power Logic and Algorithm

- Designing the project casing, Frames and mounting of components

Week 4 December ---Holidays

Week 1 of January

- Revision of Board designs

- BOM of board…

- Ordering the PCB

- Assembling of the project (depend of when the board is ready after printing order)